MOM Consolidated Report - 2025-09-24

# Daily Progress Reports

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S.No | Team Member | Yesterday's Tasks | Today's Priorities | Blockers |
| 1 | Jayasima K | Enhancing and testing Industry specific agents | Enhancing, Deploying & testing Industry specific agents and Demo preparation | No |
| 2 |  | Learning security and taking class for the 1s years | Contract management work and the wireframe | Nothing |
| 3 | Swetha G | • Data governance/attacks learning, feature discussion & wireframe drafting. | • Planning & developing "Email triage agent workflow." | No |
| 4 | Aravindan A | • Foundational agents backend Implementation  • Mom Automation Implementation | • Working on the lead Generation  • MOM automation Implementation | • Team Member availability |

# Action Items

\* Mom Automation implementation - Aravindan A  
\* Lab Extractor Feature Extraction - Aravindan A  
\* Lab Extractor Product Development - Aravindan A  
\* Enhancing and testing Industry specific agents - Jayasima K  
\* Enhancing, Deploying & testing Industry specific agents - Jayasima K  
\* Demo preparation - Jayasima K  
\* Contract management work - (Unassigned)  
\* Wireframe creation - (Unassigned)  
\* Planning & developing "Email triage agent workflow" - Swetha G